**This Week Report (04/16-04/22)**

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **Tasks** | | **Estimated** | **Actual** | **Status** |
| **1** | Testing | 10 | 5 | Pending |
| **2** | Create Chart Section for the website | 0 | 10 | Pending |

**Next Week Report**

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **Tasks** | | **Estimated** | **Actual** | **Status** |
| **1** | Testing | 10 hr |  | Pending |
| **2** | Help Team mates | 10 hr |  | Pending |
| **3** | Finish up chart section | 10 hr |  | Pending |