**This Week Report (02/20-02/26)**

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **Tasks** | | **Estimated** | **Actual** | **Status** |
| **1** | Setup Application Object | 6 hrs | 6 hrs | Completed |
| **2** | Setup Database / Source Objects | 4 hrs | 4 hrs | Completed |
| **3** | Map Database to Application Objects | 4 hrs | 4 hrs | Completed |

**Next Week Report**

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **Tasks** | | **Estimated** | **Actual** | **Status** |
| **1** | Setup login | 3 hrs |  | Pending |
| **2** | Setup forgot password | 2 hrs |  | Pending |
| **3** | Start looking into data import | 4 hrs |  | Pending |
| **4** | Start working on initial database import of BOA records | 6-8 hrs |  | Pending |