**This Week Report (02/27-03/04)**

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **Tasks** | | **Estimated** | **Actual** | **Status** |
| **1** | Finish setting up Application Object | 10 hrs | 6 hrs | Completed |
| **2** | Finish setting up Database / Source Objects | 5 hrs | 5 hrs | Completed |
| **3** | Help debug multiple bugs with team mates |  | 2 hrs | Completed |
| **4** | Created Database tables for contacts | 0.5 hrs | 0.5 hrs | Completed |
| **5** | Thought of work flow for registration | 0.5 hrs | 0.5 hrs | Completed |
| **6** | Thought of work flow for forget password | 0.5 hrs | 0.5 hrs | Completed |

**Next Week Report**

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **Tasks** | | **Estimated** | **Actual** | **Status** |
| **1** | Start looking into data import | 10 hr |  | Pending |