**This Week Report (03/26-04/01)**

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **Tasks** | | **Estimated** | **Actual** | **Status** |
| **1** | Rewritten Contact controller | 5 hrs | 2 hrs | Completed |
| **2** | Modified Database and all Code to added the Name field for Contact | 2 hr | 2 hrs | Completed |
| **3** | Applied Access controller to every conroller | 5 hr | 3 hr | Completed |
| **4** | Working on Custom Mapping | 20 hr |  | Pending |

**Next Week Report**

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **Tasks** | | **Estimated** | **Actual** | **Status** |
| **1** | Finish Custom Mapping | 20 hr |  | Pending |
| **2** | Plan for Dashboard | 20 hr |  | Pending |