**This Week Report (02/06-02/12)**

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **Tasks** | | **Estimated** | **Actual** | **Status** |
| **1** | Review Database Schema | 20 min | 10 min | Completed |
| **2** | Work on SRS | 120 min | 180 min | Completed |
| **3** | Review PHP and Smarty | 180 min | 180 min | Completed |

**Next Week Report**

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **Tasks** | | **Estimated** | **Actual** | **Status** |
| **1** | Review SCMP and propose any necessary changes | 60 min |  | Pending |
| **2** | Review and Revise SRS | 90 min |  | Pending |
| **3** | Begin writing back-end code | 180 min |  | Pending |