**This Week Report (02/26-03/04)**

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **Tasks** | | **Estimated** | **Actual** | **Status** |
| **1** | Review SCMP | 60 min | 20 min | Completed |
| **2** | Review and Revise SRS | 90 min | 90 min | Completed |
| **3** | Create Registration Code | 360 min | 300 min | In Progress |
| **4** | Review Code | 60 min | 120 min | Completed |

**Next Week Report**

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **Tasks** | | **Estimated** | **Actual** | **Status** |
| **1** | Create Registration Code | 120 min |  | Pending |
| **2** | Create Login Code | 120 min |  | Pending |
| **3** | Research CSV Processing Methods | 60 min |  | Pending |
| **4** | Review Code | 90 min |  | Pending |