**This Week Report (03/18-03/25)**

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **Tasks** | | **Estimated** | **Actual** | **Status** |
| **1** | Work on SDD | 6hrs | 6hr | Completed |
| **2** | Google Visualization tutorials | 6hrs | 2hrs | In Progress |

**Next Week Report**

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **Tasks** | | **Estimated** | **Actual** | **Status** |
| **1** | Work on Front-End | 7hrs |  | Pending |
| **2** | Google Visualization tutorials | 4hrs |  | Pending |
| **3** | Review SRS | 2hrs |  | Pending |