**This Week Report (03/25-04/01)**

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **Tasks** | | **Estimated** | **Actual** | **Status** |
| **1** | Work on Front-End : Charts | 7hrs | 4hr | In Progress |
| **2** | Google Visualization tutorials | 4hrs | 4hrs | Completed |

**Next Week Report**

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **Tasks** | | **Estimated** | **Actual** | **Status** |
| **1** | Work on Front-End | 7hrs |  | Pending |
| **2** | Review SRS | 2hrs |  | Pending |