**This Week Report (04/02-04/08)**

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **Tasks** | | **Estimated** | **Actual** | **Status** |
| **1** | Read more about PHP Documentation Tool | 120 min | 30 min | Completed |
| **2** | Review Documents / Codes from Other Team Members | 60 min | 60 min | Completed |
| **3** | Team Communication | 30 min | 30 min | Completed |
| **4** | Work on Transaction Page | 240 min | 300 min | Pending |
| **5** | Look into SDT and Final Deliverables | 120 min | 60 min | Pending |
| **6** | Compile Weekly Report and Draft Final Presentation Slides | 45 min | 45 min | Completed |

**Next Week Report**

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **Tasks** | | **Estimated** | **Actual** | **Status** |
| **1** | Read more about data tables and jquery plugins | 120 min |  | Pending |
| **2** | Review Documents / Codes from Other Team Members | 60 min |  | Pending |
| **3** | Team Communication | 30 min |  | Pending |
| **4** | Work on Transaction Page | 300 min |  | Pending |
| **5** | Work on SDT and Final Deliverables | 120 min |  | Pending |