**This Week Report (04/23-04/29)**

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **Tasks** | | **Estimated** | **Actual** | **Status** |
| **1** | Work on Final Presentation | 120 min | 300 min | Pending |
| **2** | Review Documents / Codes from Other Team Members | 60 min | 120 min | Completed |
| **3** | Team Communication | 60 min | 75 min | Completed |
| **4** | Work on Transaction Page | 500 min | 600 min | Pending |
| **5** | Work on SDT and Final Deliverables | 150 min | 60 min | Pending |
| **6** | Work on Presentatoin Poster | 300 min | 300 min | Completed |
| **7** | Work on Assessment Questionaires | 90 min | 90 min | Completed |
| **8** | Testing and Debugging | 200 min | 200 min | Pending |

**Next Week Report**

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **Tasks** | | **Estimated** | **Actual** | **Status** |
| **1** | Work on Finalizing All Documents | 600 min |  | Pending |
| **2** | Review Documents / Codes from Other Team Members | 120 min |  | Pending |
| **3** | Team Communication | 75 min |  | Pending |
| **4** | Prepare for Live Presentation | 120 min |  | Pending |
| **5** | Finalizing and Printing Poster for Presentation | 60 min |  | Pending |
| **6** | Last Minute Testing and Debugging | 150 min |  | Pending |
| **7** | Work on Self Assessment | 120 min |  | Pending |