**This Week Report (02/13-02/19)**

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **Tasks** | | **Estimated** | **Actual** | **Status** |
| **1** | Update SPMP Document and Schedule | 60 min | 50 min | Completed |
| **2** | Review Documents / Codes from Other Team Members | 60 min | 90 min | Completed |
| **3** | Design Some Test Code for UI | 30 min | 180 min | Completed |
| **4** | Team Communication | 15 min | 30 min | Completed |
| **5** | Read About SRS and Come Up with Some Requirements | 60 min | 90 min | Completed |

**Next Week Report**

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **Tasks** | | **Estimated** | **Actual** | **Status** |
| **1** | Update SPMP Document and Schedule | 60 min |  | Pending |
| **2** | Review Documents / Codes from Other Team Members | 120 min |  | Pending |
| **3** | Team Communication | 30 min |  | Pending |
| **4** | Design Some Test Code | 180 min |  | Pending |