**This Week Report (02/20-02/26)**

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **Tasks** | | **Estimated** | **Actual** | **Status** |
| **1** | Update SPMP Document and Schedule | 60 min | 70 min | Completed |
| **2** | Review Documents / Codes from Other Team Members | 120 min | 90 min | Completed |
| **3** | Team Communication | 30 min | 75 min | Completed |
| **4** | Design Contact Page | 180 min | 360 min | Pending |
| **5** | Contribute to SRS Document | 90 min | 120 min | Completed |

**Next Week Report**

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **Tasks** | | **Estimated** | **Actual** | **Status** |
| **1** | Review Requirements, Issues and Schedule | 70 min |  | Pending |
| **2** | Review Documents / Codes from Other Team Members | 90 min |  | Pending |
| **3** | Team Communication | 75 min |  | Pending |
| **4** | Read more about CSV Processing and Chart APIs | 120 min |  | Pending |