**This Week Report (02/06-02/12)**

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **Tasks** | | **Estimated** | **Actual** | **Status** |
| **1** | Write up Project Purposal | 120 min | 180 min | Completed |
| **2** | Database design | 120 min | 30 min | Completed |
| **3** | Setting up environment | 10 min | 10 min | Completed |

**Next Week Report**

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **Tasks** | | **Estimated** | **Actual** | **Status** |
| **1** | Set up MVC | 6 hours |  | Pending |