**This Week Report (04/01-04/08)**

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **Tasks** | | **Estimated** | **Actual** | **Status** |
| **1** | Finish Custom Mapping | 20 | 5 | Pending |

**Next Week Report**

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **Tasks** | | **Estimated** | **Actual** | **Status** |
| **1** | Finish Custom Mapping | 10 hr |  | Pending |
| **2** | Plan for Dashboard | 20 hr |  | Pending |