**This Week Report (02/13-02/19)**

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **Tasks** | | **Estimated** | **Actual** | **Status** |
| **1** | Setup MVC Structure | 6 hrs | 5 hrs | Completed |
| **2** | Create Database Structures | 2 hrs | 2 hrs | Completed |
| **3** | Create initial User objects | 2 hrs | 2 hrs | Completed |

**Next Week Report**

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **Tasks** | | **Estimated** | **Actual** | **Status** |
| **1** | Setup login | 3 hrs |  | Pending |
| **2** | Setup forgot password | 2 hrs |  | Pending |
| **3** | Start looking into data import | 4 hrs |  | Pending |
| **4** | Start working on initial database import of BOA records | 6-8 hrs |  | Pending |