**This Week Report (02/06-02/12)**

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **Tasks** | | **Estimated** | **Actual** | **Status** |
| **1** | Review Documents from Other Team Members | 60 min | 90 min | Completed |
| **2** | Set up local development environment | 120 min | 100 min | Completed |
| **3** | Review source / application object / key and factory / and controller based on Churk’s code | 120 min | 150 min | Completed |

**Next Week Report**

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **Tasks** | | **Estimated** | **Actual** | **Status** |
| **1** | Review Database Schema | 20 min |  | Pending |
| **2** | Determine 10 requirements for SRS | 90 min |  | Pending |
| **3** | Begin writing back-end code | 180 min |  | Pending |