**This Week Report (03/04-03/11)**

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **Tasks** | | **Estimated** | **Actual** | **Status** |
| **1** | Create Registration Code | 120 min | 180 min | Completed |
| **2** | Create Login Code | 120 min | 60 min | In Progress |
| **3** | Research CSV Processing Methods | 60 min | 60 min | Completed |
| **4** | Review Code | 90 min | 90 min | Completed |

**Next Week Report**

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **Tasks** | | **Estimated** | **Actual** | **Status** |
| **1** | Create Login Code | 120 min | 60 min | In Progress |
| **2** | Work on SDD | 240 min |  | In Progress |
| **3** | Review Code | 90 min |  | Pending |