**This Week Report (02/19-02/26)**

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **Tasks** | | **Estimated** | **Actual** | **Status** |
| **1** | Work on SRS | 4hrs | 6hrs | Completed |
| **2** | Working on slides for presentation | 1hr | 1hr | Completed |
| **3** | Set up environment | 4hrs | 5hrs | In progress |

**Next Week Report**

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **Tasks** | | **Estimated** | **Actual** | **Status** |
| **1** | Review SRS | 3hrs |  | Pending |
| **2** | Working on front-end | 5hrs |  | Pending |