**This Week Report (03/04-03/11)**

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **Tasks** | | **Estimated** | **Actual** | **Status** |
| **1** | About Page | 2hrs | 1hr | Completed |
| **2** | Read SDD document and IEEE SDD | 5hr | 5hr | In Progress |
| **3** | Become familiar with the code that is already done by others | 4hrs | 3hrs | In Progress |

**Next Week Report**

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **Tasks** | | **Estimated** | **Actual** | **Status** |
| **1** | Work on SDD | 5hrs |  | Pending |
| **2** | Google Visualization tutorials | 6hrs |  | Pending |
| **3** | Review code | 2hrs |  | Pending |