**Please note that this reports span 2 weeks due to last week exam, we did not have to turn in last week report.**

**This Week Report (04/09-04/22)**

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **Tasks** | | **Estimated** | **Actual** | **Status** |
| **1** | Read more about data tables and jquery plugins | 120 min | 800 min | Completed |
| **2** | Review Documents / Codes from Other Team Members | 60 min | 60 min | Completed |
| **3** | Team Communication | 30 min | 60 min | Completed |
| **4** | Work on Transaction Page | 300 min | 900 min | Pending |
| **5** | Work on SDT and Final Deliverables | 120 min | 30 min | Pending |

**Next Week Report**

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **Tasks** | | **Estimated** | **Actual** | **Status** |
| **1** | Work on Final Presentation | 120 min |  | Pending |
| **2** | Review Documents / Codes from Other Team Members | 60 min |  | Pending |
| **3** | Team Communication | 60 min |  | Pending |
| **4** | Work on Transaction Page | 500 min |  | Pending |
| **5** | Work on SDT and Final Deliverables | 150 min |  | Pending |