**This Week Report (02/06-02/12)**

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **Tasks** | | **Estimated** | **Actual** | **Status** |
| **1** | Research and Write up SPMP | 300 min | 450 min | Completed |
| **2** | Setup Schedule Using Microsoft Project | 480 min | 600 min | Completed |
| **3** | Review Documents from Other Team Members | 30 min | 60 min | Completed |
| **4** | Team Communication | 10 min | 15 min | Completed |
| **5** | Setup Development Environment | 15 min | 30 min | Completed |

**Next Week Report**

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **Tasks** | | **Estimated** | **Actual** | **Status** |
| **1** | Update SPMP Document and Schedule | 60 min |  | Pending |
| **2** | Review Documents from Other Team Members | 60 min |  | Pending |
| **3** | Team Communication | 15 min |  | Pending |
| **4** | Design Some Test Code | 30 min |  | Pending |