**This Week Report (02/20-03/04)**

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **Tasks** | | **Estimated** | **Actual** | **Status** |
| **1** | Read more about CSV Processing and Chart APIs | 80 min | 30 min | Pending |
| **2** | Review Documents / Codes from Other Team Members | 300 min | 400 min | Completed |
| **3** | Team Communication | 90 min | 45 min | Completed |
| **4** | Work on Contact Page | 240 min | 240 min | Pending |
| **5** | Read more about SDD | 60 min | 90 min | Completed |

**Next Week Report**

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **Tasks** | | **Estimated** | **Actual** | **Status** |
| **1** | Read more about CSV Processing and Chart APIs | 60 min |  | Pending |
| **2** | Review Documents / Codes from Other Team Members | 100 min |  | Pending |
| **3** | Team Communication | 30 min |  | Pending |
| **4** | Contribute to SDD | 90 min |  | Pending |