**This Week Report (03/19-03/25)**

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **Tasks** | | **Estimated** | **Actual** | **Status** |
| **1** | Update Schedule | 120 min | 150 min | Complete |
| **2** | Review Documents / Codes from Other Team Members | 90 min | 120 min | Complete |
| **3** | Team Communication | 30 min | 60 min | Complete |
| **4** | Contribute to SDD | 200 min | 250 min | Complete |
| **5** | Modify Contact Page | 60 min | 60 min | Complete |
| **6** | Create Presentation Slides | 120 min | 120 min | Complete |

**Next Week Report**

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **Tasks** | | **Estimated** | **Actual** | **Status** |
| **1** | Read more about PHP Documentation Tool | 150 min |  | Pending |
| **2** | Review Documents / Codes from Other Team Members | 120 min |  | Pending |
| **3** | Team Communication | 60 min |  | Pending |
| **4** | Modify Contact Page | 60 min |  | Pending |